# Personal AI Assistant Robot
Project Planning Package

PRD, engineering roadmap, architecture, budget, risks, and build checklist

Assumption: Version 1 is a non-moving cute desk robot that talks like a voice assistant, displays useful information on a small screen, and later connects to Google Calendar, Gmail, weather, and future apps. Budget target: around $150, excluding tools you already own and 3D printing costs if outsourced.

# How to Use This Document

Use the PRD to stay clear on what Version 1 should and should not do.

Use the engineering roadmap to decide what to build each week or phase.

Use the architecture section to understand what each major part does.

Use the BOM/budget section before buying parts, but verify current prices before purchasing.

Use the checklist section when you are actually building and testing.

# 1. Product Requirements Document (PRD)

## 1.1 Product Summary

The product is a cute 3D-printed desk robot shell that hosts a personal AI assistant. The first version focuses on voice interaction, a small display, safe beginner electronics, and a software foundation that can later connect to personal services such as Google Calendar, Gmail, weather, and other apps.

## 1.2 Goals

Create a working voice assistant prototype that can listen, answer, and speak back.

Display useful status or information on a small screen, such as the current mode, weather, or calendar summary.

Keep the first version simple enough for a beginner who knows almost nothing about electronics.

Stay near a $150 Version 1 budget when possible.

Design the system so Arduino can be used later for LEDs, buttons, sensors, or other simple add-ons, without forcing Arduino to handle AI or internet tasks.

## 1.3 Non-Goals for Version 1

No walking, wheels, robotic arms, or head movement.

No battery-powered portable design unless a safe beginner option is chosen later.

No advanced robotics or custom circuit board design.

No always-on production-grade smart-home device at first; Version 1 is a learning prototype.

No storing unnecessary personal data locally.

## 1.4 Target User

Primary user: Alex, a beginner hardware learner who wants to build a physical AI assistant robot.

Skill assumptions: beginner in electronics; comfortable learning software gradually; needs step-by-step explanations.

Use environment: desk, bedroom, dorm, apartment, or workspace with Wi-Fi and wall power.

## 1.5 User Stories

| Priority | User Story | Acceptance Criteria |
| --- | --- | --- |
| P0 | As the user, I want to ask the robot a question out loud so I can interact naturally. | Robot captures voice input and turns it into text reliably enough in a quiet room. |
| P0 | As the user, I want the robot to speak answers back so it feels like a voice assistant. | Robot plays a clear spoken response through a speaker. |
| P0 | As the user, I want a screen so I can see short info when useful. | Screen shows at least status text, time, or response summary. |
| P1 | As the user, I want to ask what I have today so I can hear my schedule. | Assistant can read today's Google Calendar events after setup. |
| P1 | As the user, I want weather information so I can plan my day. | Assistant can return current weather and/or short forecast for the chosen location. |
| P2 | As the user, I want Gmail summaries so I can quickly know if anything important arrived. | Assistant can fetch and summarize limited email metadata/content after safe permission setup. |
| P2 | As the user, I want the robot to look cute on my desk. | Electronics fit into or sit behind a simple 3D-printed shell without overheating or unsafe wiring. |

## 1.6 Functional Requirements

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-1 | Connect to Wi-Fi | P0 | Needed for AI calls and web/API integrations. |
| FR-2 | Capture voice input through microphone | P0 | Use USB microphone or supported mic accessory. |
| FR-3 | Convert speech to text | P0 | Can use local or cloud speech-to-text depending on hardware and budget. |
| FR-4 | Send text question to AI assistant logic | P0 | May start with a Python script and simple command loop. |
| FR-5 | Convert response to speech | P0 | Use text-to-speech output through speaker. |
| FR-6 | Display simple UI on screen | P0 | Show status, thinking/listening state, short answer, or time. |
| FR-7 | Google Calendar integration | P1 | Use Google Calendar API OAuth during integration phase. |
| FR-8 | Weather integration | P1 | Use a weather API after the basic assistant works. |
| FR-9 | Gmail integration | P2 | Add carefully because email is sensitive personal data. |
| FR-10 | Future Arduino add-ons | P3 | LED eyes, button, sensor, or status light. |

## 1.7 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Beginner-friendly | Each phase should be testable before moving on. |
| Safety | Use wall power and beginner-safe wiring; unplug before rewiring. Avoid unsafe lithium battery work in Version 1. |
| Privacy | Use minimum needed API permissions, protect tokens/keys, avoid printing secrets in logs. |
| Maintainability | Keep code modular: audio, display, assistant logic, calendar, Gmail, weather. |
| Cost | Target around $150 for Version 1 parts, with tradeoffs documented. |
| Extensibility | Design so future apps and Arduino add-ons can be added without rebuilding everything. |

## 1.8 Success Metrics

Prototype can answer a spoken basic question from a quiet room.

Prototype can speak an understandable answer.

Screen updates when assistant state changes.

Calendar proof-of-concept can list today's events after authentication.

Weather proof-of-concept can answer the weather for a configured location.

Build notes are clear enough that the same setup can be rebuilt later.

# 2. Engineering Roadmap

## 2.1 Build Strategy

Build the robot from the inside out. First prove the electronics and software work on a desk. Only after that, design or choose the cute 3D-printed shell. This avoids printing a body that does not fit the final parts.

| Phase | Goal | Main Output | Exit Criteria |
| --- | --- | --- | --- |
| Phase 0 | Decide architecture and parts | Finalized Version 1 parts list | You know what to buy first and why. |
| Phase 1 | Learn Arduino basics | LED/button/sensor mini lessons | You can safely wire simple circuits. |
| Phase 2 | Set up main computer | Raspberry Pi or mini-computer running Python | Device boots, connects to Wi-Fi, and runs a test script. |
| Phase 3 | Display test | Screen shows text/status | Screen can display hello/status/time. |
| Phase 4 | Audio test | Mic and speaker working | Can record audio and play sound. |
| Phase 5 | Basic assistant loop | Voice in -> AI/text logic -> voice out | Can ask a basic question and hear response. |
| Phase 6 | Calendar integration | Today's schedule command | Can say or display today's events. |
| Phase 7 | Weather integration | Weather command | Can provide local weather. |
| Phase 8 | Gmail integration | Safe email summary prototype | Can summarize limited recent email info. |
| Phase 9 | Physical shell | Cute robot body plan or print | Electronics fit safely with cable access and ventilation. |
| Phase 10 | Polish | Startup script, UI states, cleanup | Prototype can be used repeatedly with minimal manual setup. |

## 2.2 Suggested Beginner Milestones

| Milestone | What You Build | Why It Matters |
| --- | --- | --- |
| M1 | Arduino LED turns on/off | Teaches power, ground, resistor, and basic wiring. |
| M2 | Raspberry Pi boots and runs Python | Confirms the main brain works. |
| M3 | Screen displays “Hello Alex” | Confirms display wiring/software. |
| M4 | Mic records a test clip and speaker plays it back | Confirms audio path. |
| M5 | Typed assistant prototype | Builds logic before voice adds complexity. |
| M6 | Voice assistant prototype | Adds speech-to-text and text-to-speech. |
| M7 | Calendar command | First personal app integration. |
| M8 | Weather command | First public API integration. |
| M9 | Robot shell test fit | Moves from prototype to physical object. |

# 3. Technical Architecture

## 3.1 Recommended Version 1 Architecture

Use a small Linux-capable computer as the main brain. The Raspberry Pi handles Wi-Fi, Python, APIs, audio, and the screen. Arduino remains optional for basic electronics learning and later add-ons like LED eyes or a button.

| Component | Role | Beginner Explanation |
| --- | --- | --- |
| Raspberry Pi or similar | Main brain | A tiny computer that can connect to Wi-Fi, run Python, talk to APIs, and control screen/audio. |
| Microphone | Input | Lets the robot hear your voice. |
| Speaker | Output | Lets the robot talk back. |
| Small screen | Visual output | Shows status, time, weather, calendar, or assistant face. |
| Arduino kit | Optional helper/learning board | Good for simple electronics like LEDs and buttons, not ideal for AI or Google APIs. |
| 3D printed shell | Body | Cute robot housing that holds parts safely. |

## 3.2 Software Modules

| Module | Responsibility | First Simple Version |
| --- | --- | --- |
| main.py | Starts assistant and connects modules | Command-line loop first, then voice loop. |
| audio_input.py | Records microphone input | Record short audio clip or listen for button/wake action. |
| speech_to_text.py | Turns speech into text | Start with easiest working library/service. |
| assistant_core.py | Decides what to do with a user request | Routes to calendar/weather/Gmail/general answer. |
| text_to_speech.py | Turns answer text into spoken audio | Use simple TTS first. |
| display.py | Updates small screen | Show status and short text. |
| calendar_service.py | Gets calendar events | Use Google Calendar API after basic assistant works. |
| weather_service.py | Gets weather | Use weather API after basic assistant works. |
| gmail_service.py | Gets email summaries | Add later with strict privacy handling. |
| config.py / .env | Stores settings safely | Never hard-code secrets in main code. |

## 3.3 Data Flow

User speaks to the robot.

Microphone captures audio.

Speech-to-text converts audio into text.

Assistant core decides whether the request is general AI, calendar, Gmail, weather, or another app.

Requested service returns information.

Assistant formats a short response.

Text-to-speech speaks the answer.

Display shows short supporting information.

# 4. Budget and Bill of Materials Draft

Prices change often, so this is a planning budget, not a final shopping cart. Verify current prices, shipping, and compatibility before buying.

| Part | Required? | Estimated Range | Purpose | Notes |
| --- | --- | --- | --- | --- |
| Raspberry Pi Zero 2 W or Raspberry Pi 4/5 alternative | Required | $15-$80+ | Main brain | Zero 2 W is cheaper but less powerful; Pi 4/5 is easier for heavier software but may exceed budget. |
| MicroSD card, 32GB+ | Required | $7-$15 | Storage | Needed for Raspberry Pi OS and project files. |
| Power supply | Required | $8-$15 | Stable power | Use an official or high-quality supply to avoid random crashes. |
| USB microphone or compatible mic HAT | Required | $8-$25 | Voice input | USB mic is often easier for beginners. |
| Small USB or 3.5mm speaker | Required | $10-$25 | Voice output | Can start with any compatible powered speaker. |
| Small display | Required | $15-$35 | Visual output | SPI/I2C displays are compact; HDMI screens are easier but often cost more. |
| Wires/adapters/case parts | Required | $10-$25 | Connections and mounting | Budget for little things you forget. |
| 3D print filament or print service | Optional early | $5-$40+ | Robot body | Wait until electronics are chosen. |
| LEDs/buttons from Arduino kit | Optional | $0 if already owned | Status lights/buttons | Useful learning add-ons. |

Budget risk: A Raspberry Pi 4/5 plus screen, mic, speaker, power supply, and accessories may exceed $150. A Pi Zero 2 W path is cheaper, but performance may be tighter for voice/AI workflows. The practical beginner approach is to prototype software first and only add the body once parts are confirmed.

# 5. API and Privacy Plan

## 5.1 Google Calendar

Start with Google Calendar before Gmail because calendar data is simpler and the first target question is “What do I have to do today?” The official Google Calendar Python quickstart is designed to create a Python app that calls the Google Calendar API and uses a testing-friendly authentication approach.

Use OAuth, not your Google password.

Request the narrowest permission scope possible.

Store credentials/tokens outside public GitHub repositories.

First command: “What do I have today?” should read only today's events.

## 5.2 Gmail

Gmail should be added after the assistant and calendar are working because email contains more sensitive information. The first Gmail feature should be limited, such as summarizing recent unread messages from selected labels, not reading everything all the time.

Use Gmail API OAuth and limited scopes when possible.

Avoid sending full email contents to an AI service until you understand privacy tradeoffs.

Start with metadata: sender, subject, date, and snippet.

Add a confirmation step before reading or summarizing sensitive email bodies.

## 5.3 Weather

Weather is a good early integration because it is lower risk than Gmail and useful for daily assistant behavior. Use a public weather API with an API key stored securely.

## 5.4 Secrets Management

Use a .env file or local config file for API keys and settings.

Never upload credentials.json, token.json, or .env files to GitHub.

Add secret files to .gitignore.

If a secret is accidentally exposed, revoke it and create a new one.

# 6. Build and Testing Checklist

| Area | Test | Pass Condition |
| --- | --- | --- |
| Power | Device turns on reliably | No random shutdowns during idle. |
| Wi-Fi | Device connects to internet | Can open/update packages or ping a site. |
| Python | Python script runs | hello_world.py works. |
| Display | Screen test works | Displays text without flickering or garbage. |
| Audio input | Microphone test works | Can record or detect voice. |
| Audio output | Speaker test works | Can play sound clearly. |
| Assistant core | Typed test works | Typing a question returns an answer. |
| Voice loop | Speech test works | Spoken question creates spoken answer. |
| Calendar | Calendar test works | Today's events can be listed. |
| Weather | Weather test works | Weather can be retrieved for chosen city. |
| Gmail | Email test works | Can fetch limited safe email info. |
| Robot body | Fit test works | Parts fit with airflow and cable access. |

# 7. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Budget exceeds $150 | Medium | Medium | Buy in phases; reuse existing speaker/mic; delay shell or screen upgrade. |
| Raspberry Pi model too weak | Medium | High | Prototype typed assistant first; choose more powerful Pi if budget allows. |
| Audio setup is frustrating | Medium | Medium | Start with USB mic/speaker; test audio before integrating AI. |
| Google OAuth setup is confusing | High | Medium | Use official quickstarts; treat calendar as its own phase. |
| Gmail privacy concerns | Medium | High | Delay Gmail; use minimum scopes; summarize metadata first. |
| Screen compatibility issues | Medium | Medium | Choose beginner-friendly displays with clear Raspberry Pi tutorials. |
| 3D shell does not fit electronics | Medium | Medium | Do shell after measuring final parts; print test pieces first. |
| Unsafe wiring or power mistakes | Low/Medium | High | Unplug before rewiring; avoid batteries; use known power supplies. |

# 8. Decision Log Template

| Date | Decision | Options Considered | Reason | Follow-up |
| --- | --- | --- | --- | --- |
| YYYY-MM-DD | Example: choose Raspberry Pi Zero 2 W | Pi Zero 2 W, Pi 4, mini PC | Cheaper and smaller for Version 1 | Confirm performance after audio test. |
| YYYY-MM-DD |  |  |  |  |

# 9. Open Questions

Will the first prototype use Raspberry Pi Zero 2 W, Raspberry Pi 4/5, or another mini-computer?

Should the screen be tiny and embedded, or larger and easier to develop with?

Will the assistant require a wake word, button press, or push-to-talk in Version 1?

Will the first enclosure be fully 3D printed or a simple stand/prototype case?

Which AI/speech services will be used, and what are the monthly cost/privacy tradeoffs?

# 10. Source Notes Used for Planning

Raspberry Pi official product page: Raspberry Pi Zero 2 W is described as a quad-core 64-bit Arm Cortex-A53 board with 512MB SDRAM.

Google Calendar API official Python quickstart: creates a Python app that calls the Google Calendar API and notes that the simplified authentication approach is appropriate for testing.

Google Gmail API official Python quickstart: creates a Python app that calls a Google Workspace API and uses a testing-friendly quickstart flow.

OpenWeather current weather documentation: provides current weather data by location through an API.

# Appendix A: First Message to Use in the ChatGPT Project

Copy/paste this when starting the build:

I want to start Phase 0 of my personal AI assistant robot. Help me choose the best beginner-friendly Version 1 architecture and parts list around $150. I basically know nothing about electronics, so explain what each part does, why I need it, what is optional, and what I should buy first. The robot should eventually talk to me, display information on a screen, and connect to Google Calendar, Gmail, and weather.